Shattered Protocols Test Report 4.0, Unit Test Focus

Report covers the testing scope, test schedule, product features and quality, a list of all flags remaining open with a RISK assessment, and lessons learned.

Test Report

- Project Title: Shattered Protocols

- Test Report Scope: Report on the increments 1, 2, 3 and 4 testing associated with release 1 and 2 testing, and system testing.

- Test team: Seth Welton

- Test Schedule:

  - Iteration 1.0 finished on 4 Nov 2024

  - Iteration 2.0 finished on 14 Nov 2024

  - Iteration 3.0 finished on 20 November 2024

  - Iteration 4.0 finished on 2 December 2024

- Test Description: describe each test, what was tested and the test outcome:

a. To make sure puzzle and safe in Break Room work

- Test Break Room (R5) puzzle incorrect inputs:

-R5 = Break Room:		Success

- Test Break Room (R5) puzzle correct inputs:

-R5 = Break Room:		Success

- Test that upon Break Room (R5) Puzzle completion, ducky_flash_drive appears in room:

-R5 = Break Room:		Success

b. To make sure puzzle in Development Lab works and has good player experience

- Test that each step in Development Lab (R2) puzzle is clearly communicated:

-R2 = Development Lab:	Success

- Test Development Lab (R2) puzzle incorrect inputs:

-R2 = Development Lab:	Success

- Test Development Lab (R2) puzzle correct inputs:

-R2 = Development Lab:	Success

c. To make sure final executable can run on different Windows x64 PCs

- Run executable on development computer (Mac with parallels running Windows x64), and 2 other Windows machines: one with known .net SDK correctly configured, the other without .net SDK:

-PC1 = Mac (with parallels):   	Success

-PC2 =	PC (with .net SDK): 	 	Success

-PC3 = PC (without .net SDK): 	Success

- Final product features and quality: describe the final product and any flaws

-The game is complete! Because of outside testing efforts, we were able to find more possible answers to the puzzles and implement them. Having multiple answers as options helps improve the user experience, especially if the user is technically right, but the program doesn’t recognize it as a correct answer.

-The new puzzles work well, are pretty involved, and are overall fun. They make you FEEL like a computer scientist as you have to step through processes to figure out the answer. We also have 7 puzzles for our 7 rooms with the safe holding the flash drive in the Break Room (R5)!

- Test Flags and Risk Management: List all open flaws/flags remaining and provide a RISK assessment for each

-Flaw: none

Risk assessment: none

(Game is complete, any “flaws” are just implementations for the future as patches)

- Lessons Learned from testing

-Testing was fun! I was able to really get a scope of where the project should go by just dabbling around, generating ideas and then sharing those ideas with the team. Being able to choose what to test and how gave me creative freedom to explore parts of the game that could possibly have unknown issues and expose them for fixing. Overall, the team utilized these reports to make this stable and interesting game. Good job, team, we made something pretty cool!